Questions on the user requirements document?

What is the purpose of the app?

Will we try doing Android or iPhone?  “I was thinking of a Native app so it works for both.  And I think we should avoid Android studio.  Maybe we can use Flutter or React Native so we can run it on both Android or iPhone.”

Concerns about the data to collect?: “At the beginning of our implementation, we can just focus on having users manually input their data.  If we finish our MVP sooner than we think, then we can maybe sync up Goodreads, IMBD, or Spotify data.”

What are some additional features we can implement?: “One thing we could do is keep a database of consumed media content that the user records. And when users go to search for certain content on the main page of the app, the search tool makes a call to the database to show possible results based on what’s been entered[?]”

What are some key risks?  How can we resolve those early?

All team members do not have experience with mobile development. To resolve this risk: we can lean on the fact that Esu has some experience with Native. We can also lean on the fact that Flutter, the language we plan to use, is an object-oriented language, which is something all team members have experience with.  We will give ourselves two weeks to do research on different implementation strategies and see if which are feasible

Download for Flutter (we should ideally have the same version): https://docs.flutter.dev/install/quick – it’ll recommend using VScode…and will require parts of Android studio to build the APK?

How do we want to split into subgroups?

Possible meeting times besides Tuesday during class time:

Mark: mostly in the evenings

Esu: mostly free in the evening (as long as it’s on the weekdays)

Fehmi: after 3 or 4 pm in the evenings

Olu: mostly free in the evenings

Max: mostly free in the evenings

Deadlines?:

Group GANTT chart and identification of key risks is due in 2 weeks, so we have time in between then to surf resources we could use, finalize features to implement, and finalize roles