Q&A – Gantt Chart and Identification of Key Risks

Group: DIGITAL-LIFELINES

Members: Esuyawkal Bereda, Mark DePalma, Oluwanifemi Fabunmi, Mohamed Fehmi Krifa, Max Wang

3a) Tell me what GANTT chart tracking software you've chose to use (Excel, Google sheets, dotProject, etc.)

Excel and Google Sheets using the template in the “Gantt Chart Excel Demo” video by Chris Croft.

3b) Propose a plan for updating the GANTT chart each week. Will you meet to update it collectively? Will you identify one person who will be in charge of actually updating the GANTT chart and exporting a PDF version along with some high level notes about how it has changed (more subtasks added, some subtasks completed, critical path slipping, new estimates)?

We will update it in our weekly meeting. One person will “own” the file and keep it updated in Google Drive for everyone to see. That person will keep a changelog associated with the Gantt chart. The changelog will be a separate document to track the changes (task took longer or shorter than anticipated, more tasks were added, etc.)

3c) Describe your anticipated/target MVP as well as at least one "Plan B" MVP for if the schedule is slipping and a "Plan A+" if things are going really well.

MVP / Plan A

An app that allows users to track their personal data and share that information with friends and new acquaintances. This data can be music listened to, books read, movies watched, etc. (a.k.a. “experiences”). Then the user can run fun search queries on their data. Users can add ratings and filter by rating and time. Data is stored locally on the user’s device.

An additional feature is inputting data on places users have visited in the past however many days or weeks. Users can look up that data when someone asks them where have you been in the last however many days or weeks.

Basic features:

- Add experience

- Manage experience (delete, sort, update experience count, etc.)

- Mark an experience as a favorite

- Rate an experience

- Build and run queries (most recent, top 5/top 10)

- Beautiful mobile design

- Local storage

Plan B

Drop filtering and querying and querying features. Just allow people to add, delete, basic sort, and update experiences.

Plan A+

If an MVP is achieved, a future variation could be to have two users’ libraries interact via a communication protocol. For example, opening the app and asking what books have my friend and I rated as 5 stars.

Extra features:

- NFC communication (peer to peer)

- Compare user’s libraries and show shared experiences and media consumed

  - Compare favorited

  - Compare top 5 or media given 5 stars

3d) At this point, what do you see being on the critical path towards your MVP?

These broad tasks are the critical path toward the MVP:

- Design user interfaces

- Design databases

- Business logic to glue UI and db

  - Filtering and querying

  - Favoriting and rating

3e) Identify a list of key risks to the success of your project. Discuss a plan for resolving the key risks as early as is possible.

- Using Git / GitHub

  - Plan: Mostly everyone has experience with GitHub. Some have only a little experience with Git itself. Play in a sandbox to make commits, push changes and explore Git.

- No one has much mobile dev experience

  - Plan: Install and experiment with the Flutter development environment. Watch tutorials and build an example app